## Slide 1
February 4, 2021
Making EHR Data More Available for Research and Public Health (MedMorph)
Consolidated Use Case WG

## Slide 2: Meeting Agenda
Topic | Time
Welcome & Logistics | 5 mins
MedMorph RA IG FHIR Ballot Next Steps and Timeline | 10 mins
Planning for MedMorph Use Case Content IGs | 20 mins
MedMorph Cancer Reporting IG and CodeX | 10 mins
Next Steps | 5 mins

## Slide 3: Use Case Workgroup Logistics
Use Cases can be found on our MedMorph Confluence site: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/381780019/Use+Case+Work+Groups
Please provide feedback and comments directly on the Confluence page(s)
We will provide an agenda prior to each call so you can plan accordingly
  We may focus on a particular use case or a common section for all use cases

## Slide 4: MedMorph RA FHIR IG Ballot Next Steps and Timeline

## Slide 5: MedMorph HL7 Ballot Results
Ballot Votes
Total in Ballot Pool: 158
Affirmative: 60
Negative: 6
Abstain: 61
No Vote: 31
80.38% Quorum
Pass
Ballot Comments
Total Comments: 116
Affirmative Comments: 91
Negative Comments: 25
Breakdown of Ballot Comments
  Technical Corrections: 10
    Do not require a block vote
  Questions: 4
  Comments: 6
  Change Requests: 96
Notes:   Technical Corrections: 10
    (e.g., spelling, grammar, broken links)
    Do not require a block vote
  Questions: 4
  Comments: 6 (accolades and recommendations)
  Change Requests: 96

## Slide 6: Ballot Next Steps
Comment Disposition
  Internal team will bring Draft dispositions to the RA and UC WG for discussion
  Once MedMorph agrees on the dispositions, we will send proposed dispositions (in blocks) to the HL7 Public Health WG for review
  We will schedule time on the PH WG weekly meetings to review dispositions
  We will update MedMorph WGs when the dispositions will be presented to the HL7 PH WG
Comments will be voted on (in blocks) by the PH WG
Goal is to get all comments dispositioned by late Spring 2021
Once all comments are voted on, changes will be made to the HL7 FHIR MedMorph RA IG

## Slide 7: Tentative MedMorph 2021 Timeline
Jan
Feb
March
April
May
June
July
Aug
Sept
Oct
Nov
Dec
2022
Develop MedMorph Use Case Content IGs
Finalize Content IG
Submit Use Case Content IG NIBs
Submit Use Case Content IGs for Ballot
Submit Content IG Proposals
MedMorph Project Activities
HL7 Processes
Legend
Sept FHIR Connectathon
RA Ballot Disposition
FHIR Connectathon
HL7 WGM
HL7 WGM
Real World Pilot Testing of the MedMorph RA IG
Update RA IG and Republish
IHE Connectathon
HIMSS Interoperability Showcase

## Slide 8: Tentative MedMorph 2021 Timeline
Deliverable / Activity | Due Date
May 2021 FHIR Connectathon Proposal | Tue., March 23, 2021
FHIR IG Proposals for Content IGs | Sun., June 20, 2021
FHIR Connectathon | Mon., May 17 – Wed., May 19, 2021
HL7 Working Group Meeting | Mon., May 24 – Fri., May 28, 2021
Notification of Intent to Ballot (NIB) | Sun., July 4, 2021
FHIR IGs for Content IGs Substantively Complete | Sun., July 4, 2021
Sep 2021 FHIR Connectathon Proposal | Thu., July 15, 2021
RA IG Ballot Reconciliation Deadline | Sun., July 25, 2021
FHIR Ballot Content Freeze | Tue., July 27, 2021
Ballot Pool Enrollment | Mon., July 12 – Thu., August 12, 2021
Ballot Voting Period | Fri., August 13 – Mon., September 13, 2021
FHIR Connectathon | Mon., September 13 – Wed., September 15, 2021
HL7 Working Group Meeting | Mon., September 20 – Fri., September 24, 2021

## Slide 9: Planning for the MedMorph Use Case Content IGs

## Slide 10: Use Case Content IGs
Chronic Hepatitis C Surveillance (Hep C)
  Hepatitis C is a Public Health reportable disease
  All MedMorph Chronic Hepatitis C Surveillance elements are in the FHIR eICR IG
  FHIR eICR IG will be used for MedMorph Chronic Hepatitis C Surveillance
Cancer Reporting
  MedMorph Cancer Reporting content IG will be created
  Model after the eICR where applicable
Health Care Surveys
  MedMorph Health Care Survey content IG will be created

## Slide 11: Content IG Discussion
Focus of the Content IG
  Specific reporting programs
Purpose
  Implement one or more specific use cases for reporting programs leveraging the Reference Architecture IG
What should be present in the Content IG ?

## Slide 12: What goes in a Content IG? (1/3)
Documentation of the Use Case for the reporting program in detail
  Problem Statement
  Goals
  In Scope, Out of Scope
  Pre and Post Conditions
  Policy and Non-Technical Considerations
Documentation of the workflow using Knowledge Artifacts
  User story workflows / alternate flows / diagrams
Notes: Documentation of the workflow using Knowledge Artifacts
  One or More Knowledge Artifacts
    PlanDefinition
      Named Events for Triggers
      Tasks/Actions to be executed along with timing constraints
      Vocabularies to be used
      Logic (CQL/FhirPath) to be used
      Inputs required
        Resources/Profiles
      Outputs produced
        Resources/Profiles

## Slide 13: What goes in a Content IG? (2/3)
Data Requirements
  List of data elements
  Whether each element is required or optional (MustSupport)
  Cardinality (how many instances of the data element are allowed)
  Vocabulary (code system(s) and value set(s)) to be used
  Workflow specific to the use case (e.g., what situations should trigger a cancer report to be sent)
  Minimum necessary data for program requirements
  Pointer to Trigger values (e.g., reportability list of ICD-10-CM diagnosis codes that indicate cancer)
Notes: Trigger values (e.g., reportability list of ICD-10-CM diagnosis codes that indicate cancer)

## Slide 14: What goes in a Content IG? (3/3)
Mappings of data elements to FHIR Resources and profiles of other IGs
  Profiles to be reused from US Core, US Public Health Library, eCR FHIR IGs
  Profiles to be extended based on US Core, US Public Health Library, eCR FHIR IGs
  New Profiles and Extensions
EHR Integration
Submission Requirements
Operational considerations
  advantages or disadvantages to reducing clinician burden
Example scenarios and test harnesses
Notes: EHR Integration
  Subscription topics and Notifications
    Payload definitions
    Notification mechanisms
    Queries to be used to get data out of EHRs
  Security Mechanisms to integrate with EHRs
Submission Requirements
  Authorities / Policies to be in place
  Routing via Intermediaries
  Handling Exceptions

## Slide 15: MedMorph Cancer Reporting IG Progress
Internal team is currently:
  Identifying the list of Data Elements (80-90% complete)
  Defining Data Elements
  Assigning MustSupport and Cardinality
  Mapping to FHIR and US Core
  Mapping to mCode
To Do:
  Finalize Value Sets
  Identify Actions, Trigger Points, and Trigger Value Sets
  Map Use Case Workflows to RA Capabilities
  ??

## Slide 16: MedMorph Health Care Survey IG Progress
Internal team has:
  Identified the list of Data Elements
  Mapped to US Core
  Mapped to USCDI V1
  Identified Mandatory elements
  Assigned MustSupport
  Identified Value Sets (will use US Core)
To Do:
  Assign Cardinality
  Identify Actions, Trigger Points, and Trigger Value Sets
  Map Use Case Workflows to RA Capabilities
  Map to USCDI v2??

## Slide 17: Leverage eICR
We should align and use eICR as a model for pieces of the MedMorph Content IGs when applicable

## Slide 18: MedMorph Cancer Reporting IG and CodeX

## Slide 19: MedMorph Cancer Reporting and CodeX
During the HL7 WGM last week, the CodeX project presented two Project Scope Statements (PSS) to the HL7 PH WG:
  Cancer Registry Reporting
    Will not go forward with PSS and will defer to the MedMorph Cancer Reporting IG
    MedMorph will work closely with the CodeX terminology team
  Center for International Blood and Marrow Transplant Research (CIBMTR)
    May be its own IG – on hold for now

## Slide 20: Next Steps

## Slide 21: Next Steps
Next Meeting:
  Thursday, February 11th
Focus of Next Meeting:
  Content IGs

## Slide 22: Contacts
CDC Team
  Maria Michaels: ktx2@cdc.gov
  Wendy Blumenthal: wfb6@cdc.gov
  Arun Srinivasan: fos2@cdc.gov
  Syed Sameemuddin: puv5@cdc.gov
  Abigail Viall: bzv3@cdc.gov
  Aaron Harris: ieo9@cdc.gov
  Shaoman Yin: wso3@cdc.gov
  Brian Gugerty: vaz6@cdc.gov
  Cynthia Bush: pdz1@cdc.gov
  Laura Conn: lbk1@cdc.gov
TEP Co-Chairs
  John Loonsk: john.loonsk@jhu.edu
  Bill Lober: lober@uw.edu
Use Case Development
Becky Angeles: becky.angeles@carradora.com
Jamie Parker: jamie.parker@carradora.com
Kishore Bashyam: kishore.bashyam@drajer.com
Mike Flanigan: mike.flanigan@carradora.com
Technical SME
Brett Marquard: brett@waveoneassociates.com
Technical Lead
Nagesh “Dragon” Bashyam: nagesh.bashyam@drajer.com

## Slide 23: Resources/Useful Links
Use Cases:
  Use Case Work Group: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/381780019/Use+Case+Work+Groups
  Hep C: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/694452251/Hepatitis+C+Use+Case+-+DRAFT
  Health Care Surveys: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/692060180/Health+Care+Survey+Use+Case+-+DRAFT
  Cancer: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/699990019/Cancer+Use+Case+-+DRAFT
Reference Architecture: https://carradora.atlassian.net/wiki/spaces/MedMorph/pages/545914881/Reference+Architecture+Document