## Slide 1: Making EHR Data More Available for Research and Public Health – Cancer Use Case Workgroup Meeting 5
Wendy Blumenthal, MPH
Health Scientist (Informatics)
Informatics, Data Science, and Applications Team (IDSAT)
Cancer Surveillance Branch
Division of Cancer Prevention and Control
March 2nd, 2020
Cancer Use Case Workgroup Meeting 5

## Slide 2: Meeting Agenda
Topic | Time
Use Case Development Timeline | 5 mins
“Finalize” Use Case Sections: User Story Actors Precondition Main flow Postcondition Alternate flow | 25 mins
Working Session – Introduce: Use Case Diagram Activity Diagram | 25 mins
Next steps | 5 mins

## Slide 3: Cancer Use Case Development Timeline

## Slide 4: Cancer Use Case Development Timeline
Week | Use Case Section | Review and provide comments to becky.angeles@carradora.com
1 | Introduce: Description, Problem Statement, Goals, Scope, User Story | Review: Description, Problem Statement, Goals, Scope, User Story
2 | Finalize: Description, Problem Statement, Goals, Scope, User Story Introduce: Actors and Use Case Flows (precondition, main flow, postcondition, alternate flow) | Review: Actors and Use Case Flows
3 | Finalize: Actors and Use Case Flows Introduce: Use Case Diagrams (Use Case, Activity) | Review: Use Case Diagrams
4 | Finalize: Use Case Diagrams Introduce: Abstract Model | Review: Abstract Model
5 | Finalize: Abstract Model Introduce: Dataset Requirements and Sequence Diagrams | Review: Dataset Requirements and Sequence Diagrams
6 | Finalize: Dataset Requirements and Sequence Diagrams Introduce: Policy Considerations, Non-Technical Considerations, Appendices | Review: Policy Considerations, Non-Technical Considerations, Appendices
7 | Finalize: Policy Considerations, Non-Technical Considerations, Appendices Review: Cancer Use Case (end-to-end) | Review: Cancer Use Case (end-to-end)

## Slide 5: “Finalize” Cancer Use Case Sections

## Slide 6: Cancer Use Case: User Story
A patient with a dark skin ulcer on her arm visits a dermatologist.
The dermatologist performs a biopsy that is sent to the pathology laboratory for testing.
The laboratory analyzes the biopsy specimen which indicates the patient has melanoma in situ.
The pathology report is sent to the dermatologist who performed the biopsy.
The dermatologist confirms the diagnosis of melanoma in situ.
This information is integrated into the patient's clinical record.
The patient is informed of her test results.
The dermatologist’s EHR system determines that the patient has been diagnosed with a cancer that reason for the encounter/visit meets the criteria for reporting to the central cancer registry, as defined by the national standard Cancer Reportability List.
A standard report with the required data elements is sent to the central cancer registry where the patient resides, as required by state law.

## Slide 7: Cancer Use Case: Actors
EHR System: Conforms to the electronic health record (EHR) definition in Appendix X (next slide) of this document. The EHR System in this use case has the requisite FHIR APIs available. includes a FHIR server. Used by providers to capture and store health information about a patient. The system includes a FHIR server.
Backend App: Interacts with the EHR to determine the trigger rules and subscribes to the EHR for topics. The App will interact with the EHR, gather the appropriate data, and then transmit the data to the appropriate systems.
Central Cancer Registry: A FHIR server that receives and stores cancer case information.
Notes: Dr. Mullins: FHIR Server terminology? Does the EHR have this steps – not all EHRs have this function
Wendy – clarifying the App
Mike: should it be broad – backend app can interact with APIs
Dr. Mullins: just want to make sure EHR can support that

## Slide 8: Cancer Use Case: Appendix – Glossary
Electronic Health Record (EHR): a real-time, patient-centered record that makes information available instantly and securely to authorized users. While an EHR does contain the medical and treatment histories of patients, an EHR system is built to go beyond standard clinical data collected in a provider’s provision of care location and can be inclusive of a broader view of a patient’s care. EHRs are a vital part of health IT and can:
  Contain a patient’s medical history, diagnoses, medications, treatment plans, immunization dates, allergies, radiology images, and laboratory and test results
  Allow access to evidence-based tools that providers can use to make decisions about a patient’s care
  Automate and streamline provider workflow
(Adapted from - Source: https://www.healthit.gov/faq/what-electronic-health-record-ehr )

## Slide 9: Cancer Use Case: Preconditions
Patient’s coded cancer diagnosis is recorded in the patient record within the EHR
Pathology report, if applicable, has been received
Notes: Look at synonym for pre-condition to ensure it isn’t confused with clinical terminology
Wendy S: The data was entered in the EHR as part of workflow

## Slide 10: Cancer Use Case: Main Flow
Step | Actor | Role | Activity | Input | Output
1 | EHR System | Data Inputter | Cancer diagnosis is recorded in EHR | Patient data | Completed record
2 | EHR System | Notifier | Notify the Backend App that criteria have been met | Trigger code | Notification message
3 | Backend App | Data Extractor | Query the EHR for cancer data | Notification message | FHIR query
4 | EHR System | Query Responder | Return cancer data | FHIR query | FHIR bundle
5 | Backend App | Data Receiver | Receive and validate FHIR bundle | FHIR bundle | FHIR validated bundle
6 | Backend App | Data Sender | Send validated FHIR bundle to Central Cancer Registry | FHIR validated bundle | FHIR validated bundle
7 | Central Cancer Registry | Data Receiver | Receive and validate FHIR bundle | FHIR bundle | validated FHIR bundle

## Slide 11: Cancer Use Case: Postconditions
The submitted A completed cancer report is present submitted to a at the registry

## Slide 12: Cancer Use Case: Alternate Flow(s)
?
Notes: Mullins: Diagnosis exists but hasn’t been entered or cancer diagnosis exists but hasn’t been made in the EHR – or diagnosis is made but doesn’t reflect the severity - will be less of an issue if an oncologist is making this diagnosis – other specialties my not capture the diagnosis - sometimes it is on a problem list but don’t know if they are active or inactive which is different then what is getting submitted
We want to figure out where to get the trigger - is it problem list/diagnosis/ -- there may never be a cancer diagnosis that is captured or recorded should be capture it through other means
Dr. Mullins : Unspecified cancer diagnosis (some are very specific) –
Might be look at ICD10 – that have codes – maybe determine which of those are reportable as they are not specific – maybe flag cases for additional review – as they aren’t specific enough
Wendy: are there other data elements that could be used in conjunction with those codes that are not specific
Want SNOMED for problem list and ICD 10 for claims
Have this mapping from SNOMED to ICD10 …
Mullins: Is the data accurate? Maybe have more severe cancer then what is reported –
Wendy: the report will not be the only report for cancer – there might be a pathology, cancer registry (down the road) – will be a chance for refining this as the treatment goes – will be pulling in multiple data for a single “best record”

## Slide 13: Cancer Use Case: Working Session

## Slide 14: Cancer Use Case Diagram
Notes: Maybe the precondition is that the diagnosis has been made which would map to this diagram
Dr. Mullins: - sent diagram and was looking at this from end to end diagnosis diagram
May need to keep focus on the systems and keep the human interaction out of this

## Slide 15: Cancer Use Case Activity Diagram

## Slide 16: Cancer Use Case: Introducing User Story #2

## Slide 17: Cancer Use Case: User Story #2
The medical oncologist sends his patient to the cancer treatment center to initiate the chemotherapy regimen as the first course of treatment for her colon cancer. The chemotherapy drugs are infused, and the chemotherapy treatment is documented in the EHR as the reason for the encounter/visit.
The EHR system determines that the patient was seen for treatment of a cancer meets the criteria for reporting to the central cancer registry, as defined by the national standard Cancer Reportability List. A standard report with the required data elements is sent to the central cancer registry where the patient resides, as required by state law.
The patient returns to the cancer treatment center to receive the next chemotherapy cycle. The intravenous chemotherapy drugs are infused, and the chemotherapy treatment is documented in the EHR as the reason for the encounter/visit.
The EHR system determines that the patient was seen for treatment of a cancer meets the criteria for reporting to the central cancer registry, as defined by the national standard Cancer Reportability List. A standard report with the required data elements is sent to the central cancer registry where the patient resides, as required by state law.

## Slide 18: Next Steps
Technical WG to kick off
Review and comment on Use Case Sections: Use Case Diagram, Activity Diagram
  Email edits to becky.angeles@carradora.com by Friday, March 6th at 2pm

## Slide 19: Technical Workgroup Meetings
Upon completion of the Description, Problem Statement Goals, In Scope, Out of Scope, User Story, Main Flow, and Actors it is time to transition this work to the following Technical Workgroup:
  Clinical Workflows/Business Processes/Data Flows
  Reference Architecture/Authorities/policies
  Data Standards
Each of you on this call are also members of one of the Technical Workgroups
We will be sending Doodle Polls this week to solicit feedback on the best week day to meet
Meetings will be held weekly at the same time each week
Technical Workgroup Meetings will kick of the week of March 16th, 2020

## Slide 20: Contacts
Workgroup Lead
  Wendy Blumenthal, MPH: wfb6@cdc.gov
Use Case Development
  Jamie Parker: jamie.parker@carradora.com
  Becky Angeles: becky.angeles@carradora.com
  Kishore Bashyam: kishore.bashyam@drajer.com
  Mike Flanigan: mike.flanigan@carradora.com
Technical Leads
  Nagesh “Dragon” Bashyam: nagesh.bashyam@drajer.com
  Brett Marquard: brett@waveoneassociates.com

## Slide 21: Resources/Useful Links
NPCR Website: https://www.cdc.gov/cancer/npcr/index.htm
NCI SEER Website: https://seer.cancer.gov/
NAACCR Website: https://www.naaccr.org/
NAACCR Version 18 Data Standards and Data Dictionary
HL7 CDA® Release 2 Implementation Guide: Reporting to Public Health Cancer Registries from Ambulatory Healthcare Providers, Release 1, DSTU Release 1.1 – US Realm
Pathology Laboratory Electronic Reporting Version 4.0

## Slide 23: “Finalized” Cancer Use Case Sections

## Slide 24: Cancer Use Case: Description
The purpose of the use case is to transmit cancer case information to state Central Cancer Registries. The intent is to provide access to data not currently available, or available through non-standard and/or manual methods; it will not replace hospital registry reporting methods that are working well. The cancer use case will help assess how to address the gaps in workflow and triggers, and the potential to leverage existing HL7 FHIR Implementation Guides to address the public health information needs.

## Slide 25: Cancer Use Case: Problem Statement
Cancer is a mandatory reportable disease; every state has public health law/regulation requiring information to be reported about all cancers diagnosed or treated within that state. However, even with reporting requirements, cancer surveillance is complex given the heterogeneous nature of the disease, numerous diagnostic and prognostic factors, and multiple medical encounters that produce data from a variety of non-harmonized data sources.
Challenges include:
  issues with data flow
  delays in data availability
  a lack of standardized systems for cancer data collection and reporting (in some cases)
These challenges make it difficult for registries to synthesize information in a timely and actionable way.

## Slide 26: Cancer Use Case: Goal
The goal of this use case is to identify missed cases of cancer reporting and provide incidence data faster for research and public health.
Additionally this use case aims to identify data standards that allow for the collection, transmission, and aggregation of these data from EHRs automatically rather than relying on labor intensive manual processes, and duplications of effort.

## Slide 27: Cancer Use Case: In Scope
Collect standardized data on all types of reportable cancers diagnosed
Define when a cancer report must be created and transmitted to the central cancer registry
Identify the data elements to be retrieved from the EHR to produce the cancer report
  Use NAACCR Volume II data dictionary for standardized data collection

## Slide 28: Cancer Use Case: Out of Scope
Integrating claims data into the trigger event to send report to the cancer registries
Validation of the EHR data
Querying HIEs

## Slide 29: Parking Lot of Topics for the Technical Working Groups

## Slide 30: Parking Lot Topics for Technical WG
Include querying data from big data platforms? What permissions are needed?
Triggers: reason for visit/encounter, diagnosis, problem list, pathology report
Keep track of submissions to registry so that an initial report isn’t resubmitted over and over?
Standardized EHR definition
Do we care about complications, etc. related to the cancer?
  Need input from registries on this – currently this is not captured in the cancer report

## Slide 31: Appendix: Cancer Use Case: Data Classes and Elements

## Slide 32
The US Core Data For Interoperability (USCDI v1) (proposed)
Assessment and
Plan of Treatment
Care Team Members
Clinical Notes
Consultation Note
Discharge Summary Note
History & Physical
Imaging Narrative
Laboratory Report Narrative
Pathology Report Narrative
Procedure Note
Progress Note
Goals
Patient Goals
Health Concerns
Immunizations
Medications
Medications
Medication Allergies
Smoking Status
Provenance
Author
Author Time Stamp
Author Organization
Procedures
Problems
Laboratory
Tests
Values/Results
Patient Demographics
First Name
Last Name
Previous Name
Middle Name (incl. middle initial)
Suffix
Birth Sex
Date of Birth
Race
Ethnicity
Preferred Language
Address
Phone Number
Unique Device Identifier(s) for a Patient’s Implantable Device(s)
Vital Signs
Diastolic BP
Systolic BP
Body height
Body weight
Heart Rate
Respiratory Rate
Body temperature
Pulse oximetry
Inhaled oxygen concentration
BMI percentile per age and sex for youth 2-20
Weights for age per length and sex
Occipital-frontal circumference for children < 3 years old